## Slide 1: Project Management
Understanding Organizational Requirements
Jered McClure
Walden University
Notes: Jered McClure
Walden University

## Slide 2: Success and Failure
Many organizational factors
Plan and Analyse
Ensure the understanding of
  The Consequences
  The Organization
  The Market
  The Customer Base
  The User Base
  The Stakeholders
Notes:   A project’s success or failure hinges on many differentiating factors, all of which must be considered during planning and analysis. If anything is pushed aside or glossed over, it is likely to create a domino effect having far reaching consequences for the entire project down the track. Specifically is the ability of the project managers to understand the organization running the project, understanding the market in which the project is being introduced; as well as, understanding the customer base, user base, and stakeholders. The key here is understanding, without this ability to comprehend a project’s overarching affects, it is destined for failure.

## Slide 3: Queensland Health Payroll Saga
New Core Payroll System
Flawed
  Inadequate Testing
  Taxpayer Funds Wasted
  Employee Wages Lost
  Black hole of a Money Sink
Notes: In 2010, Queensland Health began operating in production a new core payroll system which governed the wages of Queensland’s health staff (QC, 2013, pp. 12, 2.14). However, this system was deeply flawed and was proven to not have been adequately tested prior to go-live. This system forced a loss to the Queensland taxpayer community of millions of dollars, with a proposed fix to cost well over $200 million further.

## Slide 4: Time Wasted
Legacy System
No choices
Support lost
Forced to upgrade
Notes: Queensland health waited entirely too long before upgrading their system. Quite literally, their old payroll system was already legacy software and no longer supported by the organization that originally developed it (QC, 2013, pp. 11, 2.3). In turn this meant that they had no choice but to upgrade, as their requirements were not being met by their current lack of a system.

## Slide 5: Danger Signs
Warnings not heeded
Issues kept secret
Wasteful spending
Notes: Project management did not heed warnings from their staff about issues being encountered with the chosen application route and vendor (QC, 2013, pp. 34,96,98-99). Moreover, they kept this information to themselves without informing the stakeholders (e.g. the government oversight committee) that there were problems. This in turn led to further development of a flawed system which was wildly overpriced and out of specification.

## Slide 6: Alternatives
Start looking for upgrade paths sooner
Pay to keep the legacy system active
Remove pressure
3rd Party Auditing
Act as non-emotional voice
Intervene on taxpayer’s behalf
Notes: Queensland Health should have begun researching and tendering upgrade solutions years before the payroll system became legacy. Alternative to this would have been to pay out the required funds to keep the legacy system active until a new environment was fully functional and tested. This would have kept the department from feeling pressured to make decisions about a system which did not meet all their requirements.
A third party auditing organization should have been part of the project from the start. This organization could have acted as the voice of non-emotional reason and been able to communicate the issues to stakeholders, regardless of the project manager’s cover up. Furthermore, their intervention and ability to stop the project in case of project over allocation would have saved millions of tax payer dollars.

## Slide 7: US Air Force ERP System
Disparate IT Systems
Uncoordinated processes
  New Process map called expeditionary Combat Support System (ECSS)
  Merge all organizational processes into an overarching map
ECSS to act as ground work for ERP
Notes: When the year 2000 rolled around, the United States Air Force was facing a logistics nightmare trying to coordinate and integrate disparate IT systems across the entire establishment (Calleam Consulting Ltd., 2013). This lead the organization to develop a streamlined process architecture named the Expeditionary Combat Support System (ECSS) which would centralize the way these resources were managed.

## Slide 8: Organizational Fit
Off the Shelf Solution
Insufficient Analysis
Commercial system not fit for military use
  Redevelopment
  Time Wasted
  Requirements outside scope of system
Notes: The ERP system, in conjunction with the ECSS, was based on an off-the-shelf solution from Oracle. However, the problem with this was that not enough analysis went into determining if the solution actually fit the military goals of a non-commercial entity like the Air Force. This in turn lead to wasteful time, energy, and taxpayer money going into redevelopment of a system which was not really built for the type of requirements being pushed by the Air Force.

## Slide 9: High Turnover
Project team never stabilized
Team members unable to see the big picture beyond the project itself
Self defeating feedback loop
Notes: Being a military organization, high turnover of project team members meant that the project was never implemented on solid organizational structure. Moreover, the project teams never truly considered the project outside the scope of IT, when in fact it was an organizational process restructuring project. These two problems fed off of one another as project members left before this realization could sufficiently be realized.

## Slide 10: Alternatives
Develop system in-house
Multi year long analysis
  Extensive Requirements Gathering
  Understand the big picture
Stabilize the project team
  Members of the military remain on project until completion
  Contract project outside the military
Keep project information within the project
  Understand the big picture
Notes: A solution to these problems would have been to leverage the massive power of the United States government and develop the entire ERP system in-house. That is, perform a multi-year long analysis of the Air Force’s processes and requirements, then come up with a process model to be used to build a system model. From this system model the project could then kick off in earnest with the full knowledge that the system is being built for the Air Force by the Air Force.
Additionally, the project should have only included those members of the military which were sure to remain in the Air Force the full length of the project, or offer bonus monetary reward for extended contracts to stay in the Force and on the project. The Air Force could have also contracted the project out to a full time project staff. Any of these options would have enabled the project team to catch the fact the project affected the whole Air Force, rather than just IT.

## Slide 11: Core Banking System Upgrade
Existing Working System
Simple Upgrade Route
Project Initiation
Project Establishment
  Project Embrace
Quality
  Stakeholders
  Customers
  Users
Embrace Change
Notes: In 2011, MyState Limited acquired Rock Building society and subsequently decided that the BaNCS systems it operated its financial services under were far superior to the legacy ICBS system which had been in use in the MyState group for over a decade (TAS Managed Services, 2013). As such, a project was initiated to upgrade the core systems to meet current industry standards. A project team was established under the name “Project Embrace” with the overarching goal of providing a quality system to the MyState group. This project was successfully brought online in November of 2013 with little fanfare. Given that this was a financial services system, this was exactly what was required.

## Slide 12: Process Change Initiative
Organizational acceptance
All business units on-board
Executives in full support
Project blockers removed
Notes: The primary factor in the success of this upgrade is in how MyState went about the project. Organizationally, it was seen as a complete process change initiative. Since this affected all core systems, all business units had a hand in the project’s implementation. Moreover, all upper management was in full support of the system overhaul and removed any and all blockers which would have caused the project to hault in its tracks.

## Slide 13: A Platform for Future Growth
System to provide an avenue for growth
Project seen as a way to bring MyState level with other market contenders
Logical response to project goals
Notes: MyState also looked at this upgrade as a side movement in terms of ROI (TAS Managed Services, 2013). Yes, the BaNCS system is an upgrade over the previous banking solution. Nevertheless, its primary purpose is to provide a platform on which the business can grow into the future. As such, the core systems upgrade has much less emotion riding on it in terms of providing immediate capital return. Rather it is a way for MyState to move to a level playing field with other deposit taking institutions within the market.

## Slide 14: Avoidances
Emotional illogical mistakes
Mire of red tape
Fear of change
Unspecified project goals
Internal Sabotage
Keeping the status quo
Notes: If the executives had not been supportive of the project goals there is likely no way the project could have succeeded. Their willingness to cooperate and push the project ahead avoided the catastrophe of a project being ignored out of spite. Moreover, leading by example meant the rest of the organization would have to accept the change, as well.
Removing emotional attachment allowed the project team and stakeholders to take a logical view of the upgrade. Rather than attaching cultural and passionate ideals, specific goals and roles were presented. This meant stakeholders and process owners could pinpoint where they fit into the new system, without feeling as though their jobs were at risk. Was this not the case, there would have likely been instances of internal sabotage to keep the status quo from changing in order to keep individual’s livelihoods intact.

## Slide 15: Maps and Street View
Street level views at a massive scale
Online maps
Satellite images
Notes: “In 2003, Google co-founder Larry Page got intrigued with the idea of capturing street level views at massive scale” (Weber, 2012). After going public in 2004 and reporting a net profit of $52 million, Google decided that it should move into the online Map sector. As such, on October 20th 2004, Google purchased Keyhole, “a company specializing in Web-based software that allows people to view satellite images from around the globe” (Hines, 2004). This strategy led to the development of one of the most successful projects known, Google maps (Google, 2014).

## Slide 16: Leverage Skillsets
Global Information
Information is everywhere
All users assist in the project’s success
  Effectively the project team is the entire internet user base
Notes: The primary success of Google maps lies in Google’s ability to harness the power of global information. “Google’s Strategy is to bring all our mental maps together and process them into accessible, useful forms” (Madrigal, 2012). The Maps project has seen Google utilize their internal and external resources in a fashion never before seen by an organization, to document and define how the real world exists in a virtual environment. In this regard, Google is not afraid to leverage the knowledge and skillsets of all their employees.

## Slide 17: Gradual Implementation
Gradual Service Increase
Users allowed to adapt
Users feel empowered
No great cultural shock
Notes: Maps and Street View success also comes from the way in which it has been rolled out. A gradual increase in service capability over a prolonged time span has allowed the global user-base to adapt and accept the tool more readily. Their user base does not feel daunted when using Google Maps and Streetview, they feel empowered. As such, this incremental growth has lead greatly to the project’s success.

## Slide 18: Avoidances
Underestimating staff capabilities
Wasting a free project resource
  Internet users
Uncaring attitudes
Knee jerk rejection
User avoidance
Widespread Panic
Notes: The ability to understand and leverage the capabilities of their staff has ensured Google’s success in the Maps and Street View project. Specifically, Google has avoided the issue of underestimating the capabilities of what their people can do, and as such, have been able to corner the market. Google’s employees understand that their hard work has a direct impact on how successful the project has become. Without this sentiment, the project would have likely failed due to lax attitudes and unthinking work habits.
The incredible reach of the Street View project has had many profound privacy concerns around the world, most notably the issue with illegal wiretapping (Stempel, 2013). The reach of street view is ubiquitous and nearing pervasiveness. However, the speed in which it has managed to infiltrate the lives of its users means that they have come to accept it. Were the entire service in its current measure to have gone live in 2004, likely the global population would have had a knee jerk reaction and rejected it outright.

## Slide 19: Avoidances
Underestimating staff capabilities
Wasting a free project resource
  Internet users
Uncaring attitudes
Knee jerk rejection
User avoidance
Widespread Panic
Notes: The ability to understand and leverage the capabilities of their staff has ensured Google’s success in the Maps and Street View project. Specifically, Google has avoided the issue of underestimating the capabilities of what their people can do, and as such, have been able to corner the market. Google’s employees understand that their hard work has a direct impact on how successful the project has become. Without this sentiment, the project would have likely failed due to lax attitudes and unthinking work habits.
The incredible reach of the Street View project has had many profound privacy concerns around the world, most notably the issue with illegal wiretapping (Stempel, 2013). The reach of street view is ubiquitous and nearing pervasiveness. However, the speed in which it has managed to infiltrate the lives of its users means that they have come to accept it. Were the entire service in its current measure to have gone live in 2004, likely the global population would have had a knee jerk reaction and rejected it outright.

## Slide 20: Lessons Learned
Too much emotion leads to bad project decisions
Too little emotion leads to project stagnation
Organizational awareness is a key to project success
Transparency is a safety switch to keep a project from wasting time and resources
Notes: Queensland Health and the United States Air Force were unable to understand their own organizations. They either had too much emotional stake in their project’s outcome, or not enough. More than this was their inability to comprehend how the project’s outcome would affect the people who most relied on the project, the end users, and their customers. Both organizations being governmental bodies, further compounds this fact, as the funds they wasted were not their own, but public in origin.
The flipside to this is how MyState and Google both comprehended and understood their customer and user base quite effectively. MyState and Google knew how stakeholders would react and in effect, responded to these reactions before the stakeholders, customers, and users were ever presented with the project’s goal. Both organizations displayed a level of understanding not present in the two governmental agencies.

## Slide 21: Reference
Calleam Consulting Ltd. (2013, February 11). US Department of Defence – U.S. Air Force. Retrieved March 5, 2014, from Why Projects Fail: http://calleam.com/WTPF/?p=4914
Coyne, A. (2013, December 19). Tassie Bank Shifts to New Core Banking System. Retrieved Marche 6, 2014, from IT News: For Australian Business: http://www.itnews.com.au/News/367983,tassie-bank-shifts-to-new-core-banking-system.aspx
Google. (2014). Maps. Retrieved March 6, 2014, from Google: http://maps.google.com
Hines, M. (2004, October 27). Google Buys Satellite Image Firm Keyhole. Retrieved March 6, 2014, from C|Net: http://news.cnet.com/Google-buys-satellite-image-firm-Keyhole/2100-1032_3-5428685.html
Madrigal, A. C. (2012, September 6). How Google Builds Its Maps - and What it Means for the Future of Everything. Retrieved March 6, 2014, from The Atlantic: http://www.theatlantic.com/technology/archive/2012/09/how-google-builds-its-maps-and-what-it-means-for-the-future-of-everything/261913/
QC, T. H. (2013, July 31). Queensland Health Payroll System Commission of Inquiry. Retrieved March 5, 2014, from Queensland Health Payroll System Commission of Inquiry: http://www.healthpayrollinquiry.qld.gov.au/__data/assets/pdf_file/0014/207203/Queensland-Health-Payroll-System-Commission-of-Inquiry-Report-31-July-2013.pdf
Stempel, J. (2013, September 10). Google loses appeal in Street View Privacy Case. Retrieved March 6, 2014, from Reuters: http://www.reuters.com/article/2013/09/10/us-google-streetview-lawsuit-idUSBRE98913D20130910
TAS Managed Services. (2013). MyState System Overhaul Continues Apace. Retrieved March 6, 2014, from TAS Managed Services: http://tasol.com.au/virtual_office_mystate.html
Weber, M. (2012). Going Places: A history of Google Maps with Street View. Retrieved March 6, 2014, from Computer History Museum: http://www.computerhistory.org/atchm/going-places-a-history-of-google-maps-with-street-view/
Notes: Calleam Consulting Ltd. (2013, February 11). US Department of Defense – U.S. Air Force. Retrieved March 5, 2014, from Why Projects Fail: http://calleam.com/WTPF/?p=4914
Coyne, A. (2013, December 19). Tassie Bank Shifts to New Core Banking System. Retrieved Marche 6, 2014, from IT News: For Australian Business: http://www.itnews.com.au/News/367983,tassie-bank-shifts-to-new-core-banking-system.aspx
Google. (2014). Maps. Retrieved March 6, 2014, from Google: http://maps.google.com
Hines, M. (2004, October 27). Google Buys Satellite Image Firm Keyhole. Retrieved March 6, 2014, from C|Net: http://news.cnet.com/Google-buys-satellite-image-firm-Keyhole/2100-1032_3-5428685.html
Madrigal, A. C. (2012, September 6). How Google Builds Its Maps - and What it Means for the Future of Everything. Retrieved March 6, 2014, from The Atlantic: http://www.theatlantic.com/technology/archive/2012/09/how-google-builds-its-maps-and-what-it-means-for-the-future-of-everything/261913/
QC, T. H. (2013, July 31). Queensland Health Payroll System Commission of Inquiry. Retrieved March 5, 2014, from Queensland Health Payroll System Commission of Inquiry: http://www.healthpayrollinquiry.qld.gov.au/__data/assets/pdf_file/0014/207203/Queensland-Health-Payroll-System-Commission-of-Inquiry-Report-31-July-2013.pdf
Stempel, J. (2013, September 10). Google loses appeal in Street View Privacy Case. Retrieved March 6, 2014, from Reuters: http://www.reuters.com/article/2013/09/10/us-google-streetview-lawsuit-idUSBRE98913D20130910
TAS Managed Services. (2013). MyState System Overhaul Continues Apace. Retrieved March 6, 2014, from TAS Managed Services: http://tasol.com.au/virtual_office_mystate.html
Weber, M. (2012). Going Places: A history of Google Maps with Street View. Retrieved March 6, 2014, from Computer History Museum: http://www.computerhistory.org/atchm/going-places-a-history-of-google-maps-with-street-view/